**Connectability Meeting Notes**

**Date**: 3/27/24

**Meeting Started: 1:00pm**

**Meeting Ended: 8:00pm**

**Key:** Deliverables

Requirements

Important Dates

Today’s Deliverable

* Completed and working
* Worked on & needs to be complete

**Attendees**:

Accurately updated to reflect who attended, came late / left early

* Zion
* Brooke
* Khamari
* Zay
* Sam

**Agenda Review**:

summary of everything discussed at meeting in order, bullet points

* Pick a scrum master:
  + Still being decided, everyone must be caught up
* Work on current assignments
  + Go over new deliverables
* Discuss time to meet tomorrow: coming in at different times
  + Record the different times

**Discussion Highlights:**

key points, important insight, concerns, recommendations, decisions made

The Admin creates a Report | Khamari, Sam

* Total number of connections made during a time period, year, range, etc

A Support Role Coordinator views feedback | Brooke & Zion

* Currently works

A Support Role Coordinator searches/browses flagged users | Zay & Zion

* Works but wont show anything because there is no clear way to flag anyone
* Create the flag mechanism in order for users to be shown | Zion

A User removes a friend | Zion

* Currently works

A User provides feedback about the system | Sam,

* Currently works

Things to Note

* Design the app to be look exactly how you want the final product to loook
* Make sure all the menus have all the choices expected on the final menu
  + Do not have to work, only listed ones have to work
* Search can be done by filter, can also separate from browsing
* All users must be able to sign in
* Application must show complete nav screens (landing pages)

Deliverables to be submitted

Implement Use Cases in the app

* Scrum master was chosen
* Implement use case for application

ChatGPT Prompts Used

* Must use AI tool to help code 2 or more use cases
* Code must work
* Must submit text pictures of prompts used

**Reports and Updates**:

Work done and updates reported by members